MML CONSUMER PRODUCTS

Barcode Registry Module

Sprint Specification for Odoo 19 Custom Module

| Module | mml_barcode_registry |
| --- | --- |
| Version | 19.0.1.0.0 |
| Sprint | 2 weeks (10 dev days) |
| Author | MML / Harold |
| Date | March 2026 |
| Priority | High |

# 1. Objective

Replace the existing Excel-based GTIN allocation spreadsheet with a native Odoo 19 module that provides barcode lifecycle management, one-click allocation for new products, and a dashboard showing prefix utilisation across all MML brands.

Current state: 897 of 1,000 GTIN-13 sequences allocated (89.7% utilisation) under prefix 9419416. 103 remaining slots. No SSCC generation. No link between barcode registry and Odoo product records.

# 2. Scope

## 2.1 In Scope

- Barcode registry model with full lifecycle tracking

- GS1 MOD-10 check digit auto-computation (GTIN-13, GTIN-14)

- One-click “Allocate Next Barcode” action from product form

- Bulk import wizard to seed registry from existing spreadsheet

- Dashboard: allocation stats by brand, status breakdown, capacity warnings

- GTIN-14 (outer carton) auto-generation from GTIN-13

- 48-month dormancy tracking for barcode reuse eligibility

- Sequence management with configurable prefix

- Multi-prefix support with priority-based allocation order

- One-click “Generate Sequences” action for new GS1 number blocks

## 2.2 Out of Scope (Future Sprints)

- SSCC-18 pallet label generation (deferred to EDI ASN sprint)

- GS1 DataMatrix / GS1-128 composite barcode generation

- Physical label printing integration

- Barcode image generation (use existing label printing workflows)

# 3. Data Model

## 3.1 mml.barcode.registry

Core model storing every allocated and unallocated GTIN under MML’s GS1 prefix.

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| sequence | Char(12) | Yes | 12-digit sequence number (no check digit) |
| check_digit | Integer | Computed | GS1 MOD-10, stored=True |
| gtin_13 | Char(13) | Computed | sequence + check_digit, stored=True, index=True |
| gtin_14 | Char(14) | Computed | Indicator “1” + sequence + MOD-10 recomputed |
| product_id | Many2one | No | Link to product.product |
| brand_id | Many2one | No | Link to mml.brand (or product.brand if exists) |
| status | Selection | Yes | unallocated / reserved / active / dormant / discontinued |
| allocation_date | Date | No | Date barcode assigned to a product |
| discontinue_date | Date | No | Date product was discontinued |
| reuse_eligible_date | Date | Computed | discontinue_date + 48 months |
| notes | Text | No | Free-text notes |
| company_id | Many2one | Yes | res.company (multi-company ready) |

## 3.2 mml.barcode.prefix

Configuration model for GS1 company prefixes. Supports future expansion when MML acquires additional number blocks from GS1 NZ.

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| name | Char | Yes | Human label, e.g. “MML Primary” |
| prefix | Char(7) | Yes | GS1 company prefix, e.g. “9419416” |
| sequence_start | Integer | Yes | First sequence in block (e.g. 11999) |
| sequence_end | Integer | Yes | Last sequence in block (e.g. 99999) |
| next_sequence | Integer | Computed | Next unallocated sequence number |
| capacity | Integer | Computed | Total capacity of prefix block |
| allocated_count | Integer | Computed | Count of non-unallocated records |
| utilisation_pct | Float | Computed | allocated_count / capacity * 100 |
| active | Boolean | Yes | Default True |
| priority | Integer | No | Allocation priority (lower = used first). Default 10 |
| company_id | Many2one | Yes | res.company |

## 3.3 SQL Constraints & Indexes

_sql_constraints = [

('gtin13_uniq', 'UNIQUE(gtin_13)', 'GTIN-13 must be unique.'),

('gtin14_uniq', 'UNIQUE(gtin_14)', 'GTIN-14 must be unique.'),

('sequence_prefix_uniq', 'UNIQUE(sequence, company_id)',

'Sequence must be unique per company.'),

]

# 4. Core Logic

## 4.1 GS1 MOD-10 Check Digit

Replaces the Excel MOD formula. Must handle both 12-digit (GTIN-13) and 13-digit (GTIN-14) inputs.

def _compute_gs1_check_digit(sequence: str) -> int:

"""GS1 standard MOD-10 check digit."""

digits = [int(d) for d in sequence]

odd_sum = sum(digits[i] for i in range(0, len(digits), 2))

even_sum = sum(digits[i] for i in range(1, len(digits), 2))

if len(digits) % 2 == 0:  # GTIN-13 input is 12 digits (even)

total = odd_sum + even_sum * 3

else:  # GTIN-14 input is 13 digits (odd)

total = odd_sum * 3 + even_sum

return (10 - (total % 10)) % 10

## 4.2 One-Click Allocate Next Barcode

Triggered from product form via a smart button or server action. Flow:

- Query mml.barcode.prefix for the active prefix with lowest utilisation

- Find next unallocated registry record (status = “unallocated”, ordered by sequence ASC, LIMIT 1)

- If none available: raise UserError with capacity warning and GS1 NZ contact link

- Write: status = “active”, product_id = current product, allocation_date = today, brand_id from product

- Write gtin_13 to product.barcode field, create product.packaging record with GTIN-14 for outer carton

- Return notification: “Allocated GTIN-13: {gtin_13} and GTIN-14: {gtin_14}”

Concurrency Guard Use SELECT ... FOR UPDATE SKIP LOCKED on the registry query to prevent two users allocating the same barcode simultaneously. This is critical in multi-user environments and prevents duplicate allocation races.

## 4.3 Generate Sequences from New Prefix

When MML acquires additional GTIN blocks from GS1 NZ, the new prefix record needs to be populated with unallocated registry slots. A “Generate Sequences” server action on mml.barcode.prefix bulk-creates these records in one click.

def action_generate_sequences(self):

self.ensure_one()

registry = self.env['mml.barcode.registry']

existing = set(registry.search([

('sequence', '>=', self.prefix + str(self.sequence_start).zfill(5)),

('sequence', '<=', self.prefix + str(self.sequence_end).zfill(5)),

]).mapped('sequence'))

vals_list = []

for seq_num in range(self.sequence_start, self.sequence_end + 1):

sequence = self.prefix + str(seq_num).zfill(5)

if sequence not in existing:

vals_list.append({

'sequence': sequence,

'status': 'unallocated',

'company_id': self.company_id.id,

})

# Batch create for performance (1000 records in ~1s)

registry.create(vals_list)

return {

'type': 'ir.actions.client',

'tag': 'display_notification',

'params': {

'title': 'Sequences Generated',

'message': f'{len(vals_list)} unallocated barcodes created.',

'type': 'success',

},

}

This is idempotent — running it again on the same prefix skips existing sequences. The button should appear on the prefix form view next to the capacity gauge.

Multi-Prefix Allocation Strategy When multiple prefixes are active, the one-click allocator selects the prefix with the lowest utilisation by default. Override this with a “priority” integer field on the prefix model if MML wants to drain a specific block first (e.g. preserve original prefix capacity for a specific brand while new products draw from the expansion block).

## 4.4 Lifecycle State Machine

Valid transitions (enforce in write/action methods):

TRANSITIONS = {

'unallocated': ['reserved', 'active'],

'reserved':    ['unallocated', 'active'],

'active':      ['dormant', 'discontinued'],

'dormant':     ['unallocated', 'discontinued'],  # only if 48mo passed

'discontinued': ['dormant'],  # manual override only

}

Key rule: dormant → unallocated transition must validate that reuse_eligible_date <= today. If not, raise UserError showing months remaining.

## 4.5 Auto-Discontinue Hook

When a product is archived (active=False) in Odoo, the linked barcode registry record should auto-transition to “dormant” with discontinue_date = today. Implement via product.product override on write():

def write(self, vals):

res = super().write(vals)

if 'active' in vals and not vals['active']:

registries = self.env['mml.barcode.registry'].search([

('product_id', 'in', self.ids),

('status', '=', 'active'),

])

registries.action_discontinue()

return res

# 5. Views & UX

## 5.1 Registry List View

Tree view with color-coded status badges, groupable by brand and status. Columns: GTIN-13, GTIN-14, Product, Brand, Status, Allocation Date.

- Search filters: by status, by brand, by allocation date range, “Reuse Eligible” (dormant + 48mo passed)

- Group by: Status (default), Brand, Allocation Year

## 5.2 Product Form Integration

Add to the product.product form:

- Smart button: “Barcode Registry” showing linked GTIN-13. Click opens registry record.

- Action button: “Allocate Barcode” (only visible when product.barcode is empty). Calls the one-click allocation.

- Warning banner: If product has a barcode NOT in the registry (legacy/manual entry), show “Barcode not tracked in registry” with a “Register” button.

## 5.3 Dashboard (Kanban + Graph)

Module homepage dashboard showing:

- Capacity gauge: total / allocated / remaining per prefix

- Status breakdown pie chart (active / dormant / unallocated / reserved / discontinued)

- Brand allocation bar chart

- Reuse-eligible count (dormant records past 48 months)

- Capacity alert: Red warning banner when utilisation > 90% with link to GS1 NZ prefix expansion info

## 5.4 Prefix Management

Tree + form views for mml.barcode.prefix. The form view includes:

- Capacity gauge (progress bar widget) showing allocated vs total

- “Generate Sequences” button: Calls action_generate_sequences to populate unallocated slots. Only visible when allocated_count < capacity.

- Priority field to control allocation order across multiple prefixes

- Stat buttons: count of active, dormant, and unallocated barcodes (click-through to filtered registry list)

## 5.5 Import Wizard

Transient model (wizard) to bulk-import from the existing spreadsheet. Fields: upload XLSX, select prefix, preview mapped rows, confirm import.

- Parse GTIN-13 sheet: map Sequence, GTIN, Product Description

- Match to existing products by barcode field (product.barcode == GTIN-13)

- Set status = “active” for matched products, “unallocated” for rows with no description

- Validate check digits on import; flag mismatches as warnings

- Idempotent: re-importing same data should update, not duplicate

# 6. Security

| Group | Read/Write | Notes |
| --- | --- | --- |
| base.group_user | Read only | All internal users can view the registry |
| stock.group_stock_manager | Full CRUD | Inventory managers can allocate, reserve, discontinue |
| base.group_system | Full + Config | Settings access, prefix management, import wizard |

Record rules: company_id-based multi-company isolation (standard Odoo pattern).

# 7. Sprint Plan

10 development days across 2 weeks. Assumes Harold is sole developer with Jono reviewing.

| Day | Task | Est. | Deliverable | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 1 | Module scaffold + models | 1d | Models + migration | mml.barcode.registry and mml.barcode.prefix created, check digit computes correctly for all 897 existing GTINs |
| 2 | Check digit + GTIN computation | 0.5d | Computed fields | Unit tests pass for MOD-10 against 10 known GTIN/check-digit pairs from spreadsheet |
| 2 | State machine + transitions | 0.5d | Action methods | Invalid transitions raise UserError; 48-month guard works |
| 3 | Import wizard | 1d | Wizard + template | Existing spreadsheet imports cleanly; 897 active, 103 unallocated; all check digits validated |
| 4 | One-click allocation | 1d | Server action | New product gets GTIN-13 + GTIN-14 in one click; product.barcode populated; packaging created |
| 5 | Generate sequences action | 0.5d | Prefix action | New prefix with 1,000 range generates 1,000 unallocated records; idempotent on re-run |
| 5 | Concurrency + edge cases | 0.5d | Tests | Two simultaneous allocations get different barcodes; exhausted prefix raises clear error |
| 6 | Product form integration | 0.5d | XML views | Smart button, allocate button, and unregistered warning all render correctly |
| 6 | Prefix form + generate action | 0.5d | XML views | Prefix form with capacity gauge, generate button, priority field, stat buttons |
| 7-8 | Dashboard views | 2d | Kanban + graphs | Dashboard loads with real data; capacity gauge, status pie, brand bar chart all accurate |
| 9 | Security + access rules | 0.5d | ir.model.access | User/manager/admin permissions verified; multi-company isolation works |
| 9 | Auto-discontinue hook | 0.5d | Product override | Archiving a product moves its barcode to dormant with correct date |
| 10 | Integration testing | 0.5d | Test suite | Full lifecycle test: import → allocate → discontinue → dormant → reuse-eligible check |
| 10 | Documentation + review | 0.5d | README + PR | Module README, inline docstrings, Jono sign-off |

# 8. Module File Structure

mml_barcode_registry/

├── __init__.py

├── __manifest__.py

├── models/

│   ├── __init__.py

│   ├── barcode_registry.py        # mml.barcode.registry

│   ├── barcode_prefix.py          # mml.barcode.prefix

│   └── product_product.py         # product.product inherit

├── wizard/

│   ├── __init__.py

│   └── barcode_import_wizard.py   # Spreadsheet import

├── views/

│   ├── barcode_registry_views.xml

│   ├── barcode_prefix_views.xml

│   ├── product_views.xml          # Form inherit

│   ├── dashboard_views.xml

│   └── wizard_views.xml

├── security/

│   ├── ir.model.access.csv

│   └── barcode_registry_security.xml

├── data/

│   └── barcode_prefix_data.xml    # Default MML prefix seed

├── tests/

│   ├── __init__.py

│   ├── test_check_digit.py

│   ├── test_allocation.py

│   ├── test_generate_sequences.py

│   └── test_lifecycle.py

└── static/

└── description/

└── icon.png

# 9. Manifest

{

'name': 'MML Barcode Registry',

'version': '19.0.1.0.0',

'category': 'Inventory',

'summary': 'GTIN lifecycle management and one-click allocation',

'depends': ['stock', 'product'],

'data': [

'security/barcode_registry_security.xml',

'security/ir.model.access.csv',

'data/barcode_prefix_data.xml',

'views/barcode_prefix_views.xml',

'views/barcode_registry_views.xml',

'views/product_views.xml',

'views/dashboard_views.xml',

'wizard/wizard_views.xml',

],

'installable': True,

'application': True,

'license': 'LGPL-3',

}

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Prefix exhaustion | Cannot create new products | Dashboard alert at 90%; start GS1 NZ expansion process now (103 remaining) |
| Duplicate barcode on import | Data integrity breach | UNIQUE constraint + import wizard validates before commit |
| Race condition on allocation | Two products get same GTIN | FOR UPDATE SKIP LOCKED on allocation query |
| Spreadsheet data quality | Bad import | Preview step in wizard; check digit validation catches corrupt sequences |
| Retailer catalogue stale GTINs | Barcode collision on reuse | 48-month enforced cool-down; manual retailer confirmation step in notes |
| Product unarchive after dormant | Orphaned barcode state | Product write() override checks and re-activates registry record |

# 11. Test Strategy

## 11.1 Unit Tests

- Check digit computation: test against 10 known GTIN-13 and GTIN-14 pairs from the spreadsheet

- State machine: test all valid transitions succeed; all invalid transitions raise UserError

- 48-month guard: test dormant → unallocated blocked before date, allowed after

- Allocation: test one-click allocate populates product.barcode and creates packaging

- Generate sequences: new prefix with range 1000 creates exactly 1000 unallocated records; re-run creates zero

- Multi-prefix allocation: with two active prefixes, allocator picks the one with lower utilisation (or higher priority)

## 11.2 Integration Tests

- Import wizard: import full spreadsheet, verify 897 active + 103 unallocated

- End-to-end: create product → allocate barcode → archive product → verify dormant → wait 48mo → verify reuse eligible

- Concurrency: two parallel allocations in TransactionCase get different GTINs

- Multi-prefix: exhaust prefix 1 → allocator seamlessly switches to prefix 2 → products get barcodes from new range

## 11.3 Manual QA

- Dashboard renders correctly with real data after import

- Product form buttons appear/hide correctly based on barcode state

- Import same spreadsheet twice: no duplicates created

# 12. Future Extensions

- Sprint 2 – SSCC-18: Generate Serial Shipping Container Codes for EDI ASN messages (Briscoes requirement)

- Sprint 3 – Label generation: Generate barcode label PDFs (GS1-128 format) for Mainfreight carton labelling

- GS1 NZ integration: API to validate/register GTINs with GS1 National Product Catalogue (if/when available)

- Barcode audit trail: Full chatter-based history on each registry record tracking every status change, allocation, and reuse decision